- Project Information

- Course: CS 2430

- Project: Project 3

- Team Name: Team 4

- Start Date: 03/23/2026

- Due Date: 04/10/2026

- Checkpoint Date: 04/03/2026

- Team and Roles

| Team Member | Role | Responsibilities | Availability |
| --- | --- | --- | --- |
| Korbin | Implementation Lead | Overall project structure and Psuedocode | NEVER |
| Ian | Communications Lead | Keep everyone connected and ensure that everyone is communicating effectively and setting up deadlines for steps. | Mon-Fri: 12pm-6pm Sat-Sun: 11am-5pm |
| Kat | Verification | Debug and make JUnit tests for the classes/methods | Monday/Wednesday during class time |
| Marcos | Just a guy | Three greedy |  |

- Repository & Access

Platform: Github

Repository URL: https://github.com/kordiway/Group4Project3_2430/tree/main

Instructor invited as a viewer by checkpoint?:

Repo Structure Requirement (summary):

Milestones (Timeline)

| Milestone | Target Date | Owner | Definition of Done | Status (NS/IP/D) | Evidence Link / Pointer |
| --- | --- | --- | --- | --- | --- |
| Create Repo and file structure | 3/25/2026 | Korbin | Repo is made and shared with general project structure | D | https://github.com/kordiway/Group4Project3_2430/commit/b587eac139e4c28f95dd6dd6cb88c4433eeb516b |
| Create Psuedocode | 3/25/2026 | Korbin | Psuedocode for part 1 and 2 are completed and uploaded to repo | D | https://github.com/kordiway/Group4Project3_2430/blob/main/docs/PsuedoCode.md |
| Create object classes used between BruteForce and ThreeGreedy | 3/26/2026 | Korbin | Subset and Experiments classes made and pushed to repo | D | https://github.com/kordiway/Group4Project3_2430/commit/95408e4fab60f64909f9c106e4b7ca666873ccd7 |
| BruteForce general structure and fields created | 3/26/2026 | Korbin | BruteForce methods and fields are created and uploaded to Repo | NS |  |
| ThreeGreedy general structure and fields created | 3/26/2026 | Marcos | ThreeGreedy methods and fields are created and uploaded to Repo | NS |  |
| Coding and Testing the project | 4/3/2026 | Kat | What we have so far has been tested; we haven’t started the dynamic programming bit | IP |  |
| Video and Project Report Essay | 4/10/2026 |  |  | NS |  |